# Team 30

**COMP 3111: Introduction to Software Engineering**

**Minutes of the 1st Project Scrum Meeting**

**Date:** March 20, 2019

**Time:** 19:00

**Place:** Hall VII Room 601

## **Attending:** NI Xiaoyuan, LI Mengxuan, SONG Sizhe

**Absent:** none

**Recorder:** SONG Sizhe

# Report on progress during the past week

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| NI Xiaoyuan | Studying javaFX Table Column for Task 3. | 6 |
| LI Mengxuan | Preparing scrapers for Task 6. | 6 |
| SONG Sizhe | Implementing the three basic classes (Course, Section, Slot). | 6 |

1. **Discussion of impediments and resolution**
   1. Xiaoyuan said that task1 to task4 are high related to each other, he suggested we should discuss how we design the APIs between those tasks before we really start to code.
   2. SONG Sizhe said he would implement the Boolean functions in the three basic classes that are required by task2.
   3. LI Mengxuan shared his scraper knowledge with other teammates.

# Goals for the coming week

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| NI Xiaoyuan | Finish Task 2. Start to work on Task 3. |
| LI Mengxuan | Finish Task 6. Start to work on task 5 after course scraper is finished. |
| SONG Sizhe | Finish 3 basic classes. Start to work on the course scraper. |

1. **Meeting adjournment and next meeting**

The meeting was adjourned at 20:40. The next meeting will be held on April 10 at 19:00 in Library 1F 1-352.

## 1/1