# Team 30

**COMP 3111: Introduction to Software Engineering**

**Minutes of the 2nd Project Scrum Meeting**

**Half way of the project report**

**Date:** April 10, 2019

**Time:** 19:00

**Place:** Library 1F 1-352

## **Attending:** NI Xiaoyuan, LI Mengxuan, SONG Sizhe

**Absent:** none

**Recorder:** NI Xiaoyuan

# Report on progress during the past week

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| NI Xiaoyuan | Understanding the mechanism of the Listener.  Implement the ‘Select/DeselectAll’ function in task 2. | 8 |
| LI Mengxuan | Finish the scraper for Task 6. | 6.5 |
| SONG Sizhe | Debugging the structural problem in terms of the attribute ‘instructor’ which belongs to the object ‘slot’. | 7 |

1. **Discussion of impediments and resolution**
   1. Xiaoyuan said that the instructor that will be shown in the List Tab is not correct, and suggested SONG Sizhe to re-structure the ‘instructor’ attribute from a sting to a vector of string.
   2. SONG Sizhe reported a problem that when the scraper run the search (Task 1), all the courses will be re-constructed so that it will be a problem that the sections already been enrolled can not sustain. SONG Sizhe and Ni Xiaoyuan discussed the solution to this bug.
   3. LI Mengxuan reported several problem related to the precision requirement of the course sfq.

# Goals for the coming week

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| NI Xiaoyuan | Finish the ‘enrolled’ checkbox in Task3. Start to write the test case. |
| LI Mengxuan | Finish Task 5. Think about how to draw the burndown chart. |
| SONG Sizhe | Finish the timetable function (Task 4). Start to write the test case. |

1. **Meeting adjournment and next meeting**

The meeting was adjourned at 8:10pm. The next meeting will be held on April 17 at 6:00 pm in Library LC-03.

## 1/1